Project Management:
Advanced, Second Edition

Topic-Level Outline

Days:	1

Prerequisites:	Project Management: Intermediate or equivalent experience

Unit 1:	Procurement planning

Topic A: 0	Fundamentals of contracts

A-1:	Exploring the basics of contracts

A-2:	Identifying the types of contractual clauses

A-3:	Identifying basic categories of contracts

A-4:	Identifying the terms used in contracts

A-5:	Identifying types of contracts

A-6:	Exploring contractor classifications and responsibilities

Topic B: 0	Procurement planning

B-1:	Discussing procurement planning

B-2:	Identifying the elements of procurement planning

B-3:	Identifying specifications of procurement planning

B-4:	Identifying the results of procurement planning

Unit 2:	Planning, soliciting, and selecting

Topic A: 0	Solicitation planning

A-1:	Exploring solicitation planning

A-2:	Soliciting contractors

Topic B: 0	Selection

B-1:	Evaluating proposals

B-2:	Identifying the stages of negotiation

Unit 3:	Contract administration and closeout

Topic A: 0	Contract administration

A-1:	Exploring contract administration

A-2:	Identifying contract administration structures

Topic B: 0	Elements of contract administration

B-1:	Identifying elements of contract administration

B-2:	Identifying aspects of contract closeout

Unit 4:	Project integration and plan development

Topic A: 0	Integration

A-1:	Identifying ways to measure and present data

A-2:	Differentiating product and project life cycles

Topic B: 0	Project planning

B-1:	Identifying the elements of a project plan

B-2:	Identifying key input for project plan development

B-3:	Identifying project plan development methods

Unit 5:	Implementing plans and controlling change

Topic A: 0	Implementing the plan

A-1:	Identifying the characteristics of a good PMIS

A-2:	Identifying management plans used during project implementation

A-3:	Implementing a work authorization system

A-4:	Conducting mid-project evaluation

Topic B: 0	Controlling change

B-1:	Identifying the information and supplies needed to control project change

B-2:	Implementing a change control system

B-3:	Identifying control maintenance methods

Unit 6:	The project management process

Topic A: 0	The process

A-1:	Identifying process groups

A-2:	Differentiating product-oriented processes and project management processes

Topic B: 0	Initiation and planning

B-1:	Discussing the planning process

B-2:	Developing an effective project plan

Unit 7:	Execution, control, and project closeout

Topic A: 0	Project execution

A-1:	Following the steps in the executing process group

Topic B: 0	Controlling a project

B-1:	Identifying aspects that require control

Topic C: 0	Closing a project

C-1:	Exploring administrative closure

C-2:	Terminating a project